## Slide 1: Sprint Review and Retrospective
David Ferry CSCI 5030 – Principles of Software Development
Saint Louis University St. Louis, MO 63103

## Slide 2: Sprint Review
Demo to project owner and stakeholders
  Happens at the end of each sprint
  Open to anyone with a stake in the project
  Great opportunity to satisfy “power holders”
Process:
  Demo each completed sprint backlog item
  Product owner decides which backlog items are done
    According to acceptance criteria and “definition of done”
    Items are discarded or sent back to product backlog
    All tasks are discarded, regardless of “done”
  Stakeholder feedback
    Anyone may add new product backlog items
    Anticipate the product backlog grows over time as more ideas added, but PO organizes the backlog

## Slide 3: Sprint Retrospective
A team meeting at the end of each sprint
  The sprint review is a chance to inspect product
  The retrospective is a chance to inspect process
  Remember: agile is a dynamic, not defined, process
Where teams become “learning teams” and “adaptive”
  The business environment is always changing, a team that doesn’t adapt will eventually become sub-optimal or obsolete
  The team must continuously reflect and change itself
Two or three basic questions:
  What went well?
  What could be improved?
  What did we learn?

## Slide 4: Retrospectives are Hard
Computing is easy… people are hard!
It’s hard to change habits
It’s hard to change processes without hurting people’s feelings
It’s hard to stay focused on group welfare rather than personal welfare
It’s hard to come to compromise and negotiate
It’s hard to stay positive and not make personal attacks
But… communication is how we learn and grow.
The retrospective might be the distinguishing feature of Agile and Scrum versus other methodologies.

## Slide 5: Barriers to Effective Communication
Jumping to solutions
  Natural urge to start thinking of solutions before a conversation can be had
  Take the time to understand what the real problems are in an organization
  Need to avoid band-aid fixes
  Focus should be on working together towards shared goals
Personal status level differences
  Senior and junior personnel can and should disagree
  Some members are slow to speak, some are quick to speak
  Some speak too much, some speak too little
  Every perspective is meaningful

## Slide 6: Scrum Master as Facilitator
Goal is to develop team dialogue so team can self-govern
Does not intervene directly in the content of a group's discussions
Is neutral, does not have personal opinions, encourages group to solve its own
Should not reduce group's responsibility for solving its own problems by taking charge
Many techniques, e.g.:
Safety check
Planned conversation flow
Silent writing
Check out funretrospectives.com

## Slide 7: Safety Check
People are only candid when they feel psychologically safe, and Scrum relies on self-governance
  Power/experience asymmetry can reduce the safety of the lower ranked or junior
  Demographic race/gender/etc. imbalances
  People feel less safe if they don’t believe they will be taken seriously or listened to
  Bad past experiences can cause hesitation as well
Understand group safety and make the safer members aware there is an imbalance with anonymous poll
Mitigate imbalance by breaking into small groups

## Slide 8: Planned Conversation
Resist the instinct to start solving the first issues raised in group meeting
  Surface level discussion may miss deeper group dynamics that only surface with deeper discussion
  Not all group members may agree what problems exist
Break discussion into four discrete timed phases:
  Objective – What happened during the sprint?
  Reflective – How do we feel about it?
  Interpretive – What does it mean?
  Decision – What do we do about it?

## Slide 9: Silent Writing
Some group members speak too quickly, too slowly, too much, too little, etc. and are under- or over-represented.
Have a 5-10 minute silent period of writing sprint observations on sticky notes.
Read and categorize notes publicly, have a conversation interpreting notes and clusters
Come to consensus on any notes/clusters that prompt changes and develop a set of actions for each